|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sun |  | Mon |  | Tue |  | Wed |  | Thu |  | Fri |  | Sat |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 |  | 10 |  | 11 |  | 12  Pseudocode |  | 13  Pseudocode  GUI |  | 14  GUI |  | 15  GUI |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 16  GUI |  | 17  GUI  Code |  | 18  GUI  Code |  | 19  GUI  Code |  | 20  Code  Testing |  | 21  Code  Testing |  | 22  GUI  Code  testing |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 23  Project Due |  | 24 |  | 25 |  | 26 |  | 27 |  | 28 |  | 29 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |

**Feb 12th – 13th**

**Pseudocode**

Waterfall Method

**Feb 13th – 19th**

**GUI**

**Feb 21th – 22nd**

**Refactoring**

**Feb 20th – 22nd**

**Testing**

**Feb 17th – 21nd**

**Code / Back End**

**Feb 23rd**

**Submission**

Meetings

* Date: 12/02/25
  + Discussed and agreed on schedule
  + Discussed and divided tasks
    - Ashby – tkinter pseudocode, add, division, cosine, tangent, parenthesis, square, and refactoring
    - Mohammed - subtraction, multiplication, sine, clear button, square root, and testing
  + Next meeting – 14/02/25